## Slide 1
BOARD CONFIDENTIAL · OE GROUP IPMS
Demo Readiness
Where the unified property & facilities platform stands, what changed at the August board, and what is still owed before go-live.
24 August 2026 · Master Build Prompt v3.5
All 6 AURA modules
built and verified
Dev + staging
level at migration 0190
90 verification suites
run against the live database
Notes: Framing: this is a readiness review, not a progress report. The build is functionally complete across all six modules; what follows is what the August board changed, what that cost, and the short list of things still owed before real client data lands.

## Slide 2
Where the build stands
Counted from the live database and the verification suites, not from a plan.
209
migrations applied
dev and staging identical
13
roles, each scoped
every one with a home screen
85
suites passing
of 90 · 4 outstanding, 1 needs a running server
3
money tracks live
ledger · collect · remit
READY TO DEMONSTRATE
The end-to-end money path
A tenant pays rent on their phone → the client-funds ledger splits the fee from the landlord's share → a contractor invoices against the job card → the invoice climbs three pairs of hands → finance releases it. Every step refuses to be skipped, and refuses in words a person can act on.
NEEDS A DECISION
Before real data lands
Opening balances must be posted on the real cutover date. Approval thresholds are unset on TFML and OEA. Production is not yet provisioned. None of these are build work — they are the numbers and the go/no-go that only the board can supply.
Notes: The 4 outstanding suites: two exceed the parallel runner's time limit but pass when run on their own, one needs a running dev server, and one belongs to an uncommitted admin-fee migration from a separate workstream. None is a defect in this branch.

## Slide 3
What the August board changed
Four decisions, v3.4 → v3.5. Each one narrowed something that was too wide.
18
FM and PM become two roles
OEA now employs facilities managers alongside property managers. One role wearing a brand-aware label could not tell them apart — they share a brand.
19
A request reaches one desk
Finance stopped reading the operational queue. Landlords stopped seeing their tenants' complaints. Org-wide sight is three roles.
20
A location is a state
36 states + FCT, offered as a list. 25 seeded cities was a sample, not a set — and free text produced three spellings of Port Harcourt.
21
A generator is serviced by the hour
Running hours, not a calendar. A 500-hour interval is six weeks of grid instability or nine months of standby duty.
Notes: Decision 17 (vendor self-service) was taken on 17 Aug and its UI has now been built — covered later in this deck.

## Slide 4
The finding worth naming
Nobody wrote this policy. It is what four correct rules added up to.
BEFORE
A landlord read every tenant complaint
The place-scoping resolver answers for an owner exactly as it does for a manager — by design, and correctly, since an owner reaches their own statements and payments through it. The service-request rule simply never said which of the two it was for.
AFTER
A landlord sees what they raised
The board's access matrix has always shown a dash in that cell. The scoping was right and the consumer was wrong, so the rule now states which roles it serves. Owners keep their payments, statements and portfolio in full.
Why it survived a year of testing
Two verification suites asserted it as a feature. Both required a landlord to see some tickets, so both passed while describing the leak. A test that encodes the bug is worse than no test — it converts a defect into evidence of correctness. Both are now inverted, and a third suite was written that enumerates every role rather than checking the two that changed.
Notes: This is the single most important slide for an auditor. The mechanism — correct rules composing into an unintended outcome, with tests that ratified it — is the failure mode worth watching for, not the instance.

## Slide 5
Who sees a service request
Everyone sees what is specifically theirs. Nothing else.
1
Raised it
Tenant, landlord, staff
Anyone who reports a problem follows it to resolution.
2
Dispatched to them
Ops staff, contractors
The job in their hand, and their company's other jobs.
3
Their place
FM · PM · Regional
Everything on properties they manage — triage depends on it.
4
Money at their desk
Finance · Payment approver
Only once the payment attached to it has climbed to them.
5
Everything
Admin · Executive · Payment auditor
The auditor is here because stage 2 checks the invoice against the job card.
An FM/PM now lands on “Assigned to me”. The property-wide view stays one click away, because reviewing a fresh request before it is dispatched is their job and removing it would leave nobody able to triage.

## Slide 6
Three pairs of hands, then finance
Corrected this month: stage 1 was being called an approval, and it is not one.
1
Work completed
and signed off
FM · PM · Regional
Confirms the work was DONE. No spending limit, no tier.
2
Audit
verification
Payment auditor
Checks the invoice against the job card and the evidence.
3
Final
approval
Approver · Exec · Admin
The only stage bounded by an amount rather than a place.
4
Release
of funds
Finance approver only
Not an approval, and cannot stand in for a missing one.
The approval ladder now has both rungs visible
The lower threshold had been read by the system and set by no screen, sitting at its default everywhere. Both are now editable, with a mandatory reason recorded against the organisation.
The approver who could never approve
A dead button offered an approval the system had already automated, and refused the one role that exists to give it. Removed — the chain is the only approval surface.
Notes: Stage 1 was named 'Job sign-off and approval for payment'. The second half made 'Requires Tier 2' appear above a stage no tier applies to, and invited the reading that an FM is the first of three approvers rather than the person whose evidence the approvers check.

## Slide 7
A contractor administers themselves
The last thing owed on decision 17. The database has been ready since 17 August; the screens are now built.
THE COMPANY
More than one login
A contractor's cleaner, office manager and director are three people, not one shared password. Four fixed capabilities decide who may invoice, who may invite, who may sign contracts.
THE PACK
Registration in proportion
Standard asks for four documents; enhanced adds five more. A two-man contractor sees four. A thirteen-section form is how a small firm ends up unregistered, not how they get vetted harder.
THE MONEY
Stated, never actionable
Last four digits plus the bank's own letter. No path exists from the registration into the payout system — finance reads the number off the evidence and registers it once with the gateway.
Registration does not gate a payment
An incomplete pack is a reason to chase a contractor, never a reason to withhold money for work already done. The contractor's own screen says so in those words. This was a deliberate board position and the build honours it — the registration reports, and refuses nothing.

## Slide 8
Security findings closed this month
Each was found by a check, not by an incident.
✓
Two functions callable anonymously
One of them provisions organisations. Neither was exploitable alone — an inner check refused an anonymous caller — which is exactly why it survived: the inner check makes the outer one look unnecessary.
✓
A drifted permission grant
A landlord role held org-wide request sight in the operator organisation. Nil blast radius — that org holds no client data — recorded because the failure mode outlives the instance.
✓
A settings write with no reason attached
Threshold changes bypassed the audited path, skipping the mandatory explanation and the before/after record. Never an authority hole; an accountability one.
✓
A dispatch check that skipped itself
A guarded test block silently stopped running when its fixture went missing, and reported PASS for a rule it never exercised.
Notes: The common thread: every one was found because something enumerated the rule rather than checking the diff. That is the practice worth funding, not the individual fixes.

## Slide 9
What is still owed
Nothing here is blocked on build work.
BOARD / FINANCE
Opening balances
The real balance on the real cutover date. Left unset, every reconciliation is permanently out by that amount. Zero is correct for staging and wrong for production.
BOARD
Approval thresholds
TFML and OEA have none set. Until they do, the above-threshold path — the one with two pairs of hands on it — cannot be rehearsed on either brand.
OPERATIONS
Production environment
Not yet provisioned. Schema-only at cutover, never seeded — every row must arrive through real onboarding.
COMPLIANCE
Retention for director identification
Enhanced-tier packs carry government ID for named individuals and there is no purge job yet. Standard tier does not collect it, so standard onboarding is unblocked — this is owed before enhanced onboarding opens to real contractors.
ACCESS
Deployment credentials
The account currently linked to the deployment tooling can read the projects but is refused on publish. A team owner needs to raise its role, or deploy under their own login.

## Slide 10
WHERE THIS LEAVES US
Ready to demonstrate
All six modules are built, verified against the live database, and running on two isolated environments. What remains is not code — it is three numbers, one environment, and a go/no-go.
Confirm the approval thresholds for TFML and OEA
Supply opening balances and the cutover date
Approve provisioning the production environment
Notes: Close on the three asks. Everything else on the outstanding list is work already scheduled and not a decision the board needs to make in the room.